**Team Logbook**

**Meetings**

On Classroom Meeting

Friday, 13th of October 2023

Decisions:

* We discuss the details of user story mapping together on class.
* We discuss the ideas for the Hackathon of Bell.

Work :

* Zheng Xue update and upload deliverable 3 to GitHub.

Thirteenth Meeting

Monday, 16th of October 2023

Decisions:

* We discuss the details of user story mapping and how to use Miro;
* Lele Wei draw the final version picture.

Work :

* LeLe will update and upload user story mapping to google drive.
* We decide to start to code (front-end and back-end).
* Yao Wu will update the latest minute into Github.

On Classroom Meeting

Friday, 20th of October 2023

Decisions:

* We divided the front-end coding parts work.
* We discussed how to use React and separate the components.

Work :

* Shunzi Yao will create the base of our project using React.